IT Procurement Checklist

Free checklist from MyManagementGuide.com. It follows the seven-step process from our IT procurement guide. For a small SaaS purchase, the summary and Part 1 may be enough. For a large contract, use every part.

# Purchase Summary

| Item | Details |
| --- | --- |
| What are we buying? |  |
| Business owner |  |
| IT / procurement contact |  |
| Type (hardware, software, SaaS, services, cloud) |  |
| Estimated budget (first year and 3-year total) |  |
| Needed by |  |

# Part 1. Step-by-Step Checklist

Step 1. Confirm the need and the business case

☐  The problem is written down in one or two sentences

☐  We checked whether a tool we already pay for can do the job

☐  The budget owner has agreed to the cost range

☐  For large purchases: business case with costs and expected benefits is approved

Step 2. Gather requirements

☐  Users, IT, security, finance, and legal were asked for input

☐  Requirements are split into must-have, should-have, and nice-to-have (Part 2)

☐  Integrations with current systems are listed

☐  Number of users and expected growth are known

Step 3. Scan the market and build a shortlist

☐  At least three options considered, including "do nothing" or "build in-house" where it makes sense

☐  References or reviews checked for each shortlisted vendor

☐  Shortlist of two to four vendors agreed

Step 4. Request proposals and test the product

☐  Same requirements and questions sent to every vendor

☐  Trial or proof of concept run with real users and real data (where allowed)

☐  Vendors scored with the scoring sheet (Part 3)

Step 5. Security, privacy, and compliance review

☐  Security questionnaire completed by the vendor (Part 4)

☐  Certifications checked (for example SOC 2 Type II, ISO 27001)

☐  Data location and data processing agreement reviewed

☐  Single sign-on and user offboarding confirmed

Step 6. Negotiate and sign

☐  Contract terms in Part 5 checked

☐  Price compared with at least one other offer

☐  Renewal date, notice period, and price cap written into the contract

☐  Contract signed by someone with the authority to sign

Step 7. Onboard, track usage, and manage renewals

☐  Owner named for the tool after purchase

☐  Contract and renewal date added to the renewal tracker (Part 6)

☐  Calendar reminder set 90 days before the notice deadline

☐  Usage reviewed before each renewal: unused licenses removed

# Part 2. Requirements

One requirement per row. Priority: Must, Should, or Nice. A vendor that misses any Must is out.

| Requirement | Priority | Requested by | Notes |
| --- | --- | --- | --- |
| e.g. Single sign-on with our identity provider | e.g. Must | e.g. IT security |  |

# Part 3. Vendor Scoring Sheet

Agree the weights before you see any proposals. Score each vendor 1-5. Weighted score = weight x score. Add the weighted scores for each vendor.

| Criterion | Weight % | Vendor A | Vendor B | Vendor C | Vendor D |
| --- | --- | --- | --- | --- | --- |
| Fit with must-have requirements |  |  |  |  |  |
| Ease of use (from the trial) |  |  |  |  |  |
| Integrations |  |  |  |  |  |
| Security and compliance |  |  |  |  |  |
| Total cost over 3 years |  |  |  |  |  |
| Support and service levels |  |  |  |  |  |
| Vendor stability and references |  |  |  |  |  |
| Exit: data export and contract flexibility |  |  |  |  |  |
| Total | 100% |  |  |  |  |

# Part 4. Short Security Questionnaire

Send to every shortlisted vendor. Ask for evidence (reports, policies), not just yes/no answers. Your security team may have a longer version.

| Question | Vendor answer / evidence | OK? |
| --- | --- | --- |
| Which security certifications or audit reports do you have? (SOC 2 Type II, ISO 27001, other) |  |  |
| Where is our data stored and processed? Which subprocessors do you use? |  |  |
| Is data encrypted in transit and at rest? |  |  |
| Do you support single sign-on and multi-factor authentication? |  |  |
| How and how fast do you notify customers of a security incident? |  |  |
| How are backups done, and what are your recovery time targets? |  |  |
| Can we export all our data in a standard format at any time? |  |  |
| What happens to our data after the contract ends, and how fast is it deleted? |  |  |
| Will you sign our data processing agreement (DPA)? |  |  |

# Part 5. Contract Terms to Check

Tick each term once it is in the contract or you have consciously accepted the vendor's standard wording.

☐  Price for each year of the term, and a cap on renewal increases

☐  Auto-renewal: length of notice period and how notice must be given

☐  Service level agreement: uptime, support response times, service credits

☐  Data ownership: our data stays ours

☐  Exit: data export format and help with migration at the end

☐  Security and breach notification obligations

☐  Liability limits and indemnities (reviewed by legal)

☐  Right to reduce the number of licenses at renewal

☐  For custom work: acceptance criteria, change process, and who owns the code

☐  Termination rights if the vendor fails to deliver

# Part 6. Renewal Tracker

Keep one row per contract. Review the list every month. Act at the notice deadline, not at the renewal date.

| Tool / vendor | Owner | Annual cost | Renewal date | Notice deadline | Licenses used / paid | Decision (renew, cut, cancel) |
| --- | --- | --- | --- | --- | --- | --- |

# Approval and Sign-Off

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Business owner |  |  |  |  |
| IT |  |  |  |  |
| Security |  |  |  |  |
| Finance / procurement |  |  |  |  |
| Legal |  |  |  |  |